BuildEase

Product Requirement Document (PRD)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━

One Platform. Everything You Need to Build.

Author: Deep Tiwari

Version: 1.0

Date: 22 April 2026

Status: Research & Planning Phase

Department: R&D

CONFIDENTIAL — INTERNAL USE ONLY

# Table of Contents

1.  Problem Statement

2.  Solution Overview

3.  User Personas

4.  User Flow

5.  Features in Detail

6.  Database Structure

7.  Tech Stack

8.  Roadmap

9.  AI Integration

10.  Monetization

11.  Success Metrics

Appendix  Key Differentiators & USP

# 1. Problem Statement

When a builder gets a ₹1 crore project today, here is what he actually has to do:

| Task | How It's Done Today | The Problem |
| --- | --- | --- |
| Find a contractor | Call old contacts, ask around | Hard to find new ones, no price transparency |
| Buy materials | Visit 5–6 shops, collect quotes | Time wasted, no easy price comparison |
| Hire service providers (plaster, tiles) | Ask local market | No quality check, no ratings |
| Track the project | Excel sheet or notebook | No real-time updates, delays noticed too late |
| Manage payments | Pay different people separately | Loses track of what was paid and what is pending |

Core Problem: There is no single platform where a builder can manage everything — from finding a contractor to buying materials to tracking progress.

## How Big Is This Problem?

- India has 5 lakh+ small and medium builders

- Each builder does 2–3 projects per year (₹50 lakh to ₹2 crore average)

- 10–15% of project cost is wasted due to poor coordination

- Market size: ₹10,000+ crore opportunity

# 2. Solution Overview

BuildEase is a web and mobile platform that gives a builder everything he needs — from project start to finish — in one place.

| Module | What It Does |
| --- | --- |
| Module 1 — Tender Marketplace | Builder posts a project. Contractors bid. Builder compares and selects the best. |
| Module 2 — Material Procurement | Search, compare prices, and order cement, steel, paint, tiles — all from one screen. |
| Module 3 — Service Provider Directory | Find and book verified plaster experts, electricians, project managers with ratings. |
| Module 4 — Project Tracking | Real-time progress, budget vs actual spend, deadlines, and daily site photos. |
| Module 5 — Reviews & Ratings | Every supplier, contractor, and service provider is rated by real users. |

# 3. User Personas

BuildEase serves 5 types of users:

| Who | Role on Platform | Why They Will Join |
| --- | --- | --- |
| Builder | Posts projects, orders materials, hires service providers, tracks progress | One app for everything — saves time and money |
| Contractor | Bids on jobs, manages team | Gets new projects without middlemen, builds ratings |
| Supplier / Vendor | Lists materials, receives and fulfills orders | Reaches builders across cities, grows business |
| Service Provider | Lists services, gets booked | Steady clients, showcases portfolio, builds trust |
| Labour / Worker | Shows skills, finds daily work | Better pay, more work, no dependency on middlemen |

# 4. User Flow

## 4.1 Registration (Onboarding)

Steps to register on BuildEase:

- Open the app or website

- Click Sign Up

- Select your role: Builder / Contractor / Supplier / Service Provider / Labour

- Fill basic details: Name, Phone Number, City

- Verify phone via OTP

- Complete your profile (more info = more trust)

- Land on your personalized dashboard

## 4.2 Dashboards

Each user type sees a different dashboard when they log in:

| User Type | What They See on Dashboard |
| --- | --- |
| Builder | Active projects, pending orders, new bids received, recommended suppliers |
| Contractor | New jobs in their city, their ratings, profile edit options |
| Supplier | Incoming orders, stock alerts, recent reviews |
| Service Provider | Booking requests, upcoming work, portfolio section |
| Labour | Nearby jobs, daily pay rates, earnings this month |

## 4.3 Post a Project (Builder)

- Click 'Post New Project'

- Step 1 — Basic Details: Project name, location, type (residential/commercial), budget range, deadline

- Step 2 — Project Details: Number of floors, total area (sq. ft.), attach drawings (PDF/JPEG)

- Step 3 — Requirements: Select what is needed (contractor, civil material, finishing material, service providers)

- Step 4 — Publish: Project goes live, contractors and suppliers receive notifications

- Builder can now view and compare all incoming bids from the dashboard

## 4.4 Order Material (Builder)

- Click 'Buy Material'

- Select category (Cement / Steel / Paint / Tiles / Doors / etc.)

- Search or filter by brand, price range, or location

- See product listings with supplier name, price, delivery time, and rating

- Enter quantity and select delivery address (site address)

- Choose payment method: Online (UPI/Card), Cash on Delivery, or Credit (15-day)

- Order is placed → Supplier notified → Builder tracks: Confirmed → Packed → Shipped → Delivered

- After delivery, builder rates the supplier

## 4.5 Book a Service Provider (Builder)

- Click 'Book a Service'

- Select category: Plaster / Tiles / Painting / Electrical / Plumbing

- Enter project location

- View list of service providers with: experience, rating, portfolio photos, and price per sq. ft.

- Select date and time to start work

- Booking confirmed → Service provider notified

- After work is done, builder leaves a rating and review

## 4.6 Track a Project (Builder)

Once a project is active, builder sees a live Project Dashboard with:

- Progress bar — % of project completed

- Budget tracker — amount spent vs total budget

- Timeline — upcoming tasks with deadlines and delay alerts

- Material stock alerts — 'Cement running low, order today'

- Daily site photos — uploaded by site engineer each day

# 5. Features in Detail

## Module 1 — Tender Marketplace

| Feature | How It Works |
| --- | --- |
| Job Posting | Builder posts project with location, budget, timeline, and attached drawings |
| Bidding System | Contractors submit bids with price, timeline, and past work links |
| Bid Comparison | Builder sees all bids side by side — compare price, timeline, and rating |
| Background Check | Builder can view contractor's past ratings and completed projects |
| Contract Generation | When a bid is accepted, a digital contract is auto-generated for both parties |
| Escrow Payment | Payment is held on the platform and released only when work is complete |

## Module 2 — Material Procurement

| Feature | How It Works |
| --- | --- |
| Product Catalogue | Cement, steel, paint, tiles, doors, glass — all listed in one place |
| Price Comparison | See the same product from multiple suppliers side by side |
| Supplier Ratings | Each supplier is rated on: on-time delivery, product quality, and pricing |
| Bulk Order Discount | More quantity = automatic discount applied at checkout |
| Order Tracking | Confirmed → Packed → Shipped → Delivered — live status at every stage |
| Inventory Alerts | Automatic alert when materials at site are running low |

## Module 3 — Service Provider Directory

| Feature | How It Works |
| --- | --- |
| Service Categories | Plaster, tiles, painting, electrical, plumbing, project manager, site engineer |
| Profile & Portfolio | Provider uploads photos of past work, certificates, and experience |
| Booking System | Builder selects date and time; booking is confirmed instantly |
| Price Estimator | 'How much will 1000 sq. ft. of plaster cost?' — auto estimate shown |
| Verification Badge | Government ID verified and education verified badges shown separately |

## Module 4 — Project Tracking

| Feature | How It Works |
| --- | --- |
| Progress Bar | Shows % of project completed in real time |
| Budget vs Actual | Graph showing where money is being spent vs planned budget |
| Timeline View | Each task has a deadline; delayed tasks trigger a red alert |
| Task Assignment | Builder can assign tasks to contractor or service provider directly |
| Daily Progress Report | Site photos uploaded daily create an automatic DPR |
| Milestone Billing | When a milestone is reached, an invoice is automatically generated |

## Module 5 — Reviews & Ratings

| Feature | How It Works |
| --- | --- |
| 5-Star Rating | After every transaction, both parties can rate each other |
| Detailed Review | User can write a comment and attach photos |
| Category Ratings | Separate scores for: on-time delivery, quality, and price transparency |
| Reply System | Supplier or service provider can respond to any review |
| Verified Badge | Only users who actually completed a transaction can leave a review |

# 6. Database Structure

The platform uses 7 core data tables:

Table 1: Users Table

Stores all registered users regardless of their role.

| Field | Description |
| --- | --- |
| id | Unique number for every user |
| name | Full name |
| phone | Phone number (used for login) |
| email | Email address (optional) |
| role | Builder / Contractor / Supplier / Service Provider / Labour |
| city | City of operation |
| is_verified | Whether phone OTP was completed |
| created_at | Date of registration |

Table 2: Projects Table

Stores every project posted by a builder.

| Field | Description |
| --- | --- |
| id | Unique project ID |
| builder_id | Links to the user (builder) who posted it |
| name | Project name |
| location | City / area / pin code |
| project_type | Residential / Commercial |
| budget | Total budget |
| deadline | Target completion date |
| status | Open / In Progress / Completed / On Hold |
| progress_percent | How much work is done (%) |

Table 3: Bids Table

Stores all bids submitted by contractors on projects.

| Field | Description |
| --- | --- |
| id | Unique bid ID |
| project_id | Which project this bid is for |
| contractor_id | Which contractor placed the bid |
| amount | Quoted price |
| timeline | Estimated time to complete |
| status | Pending / Accepted / Rejected |

Table 4: Products Table

Stores all material listings added by suppliers.

| Field | Description |
| --- | --- |
| id | Unique product ID |
| supplier_id | Which supplier added this product |
| category | Cement / Steel / Paint / Tiles / Doors / Glass |
| name | Product name (e.g., UltraTech Cement OPC 53) |
| price_per_unit | Price per bag / kg / litre |
| stock_quantity | Available stock |
| rating_avg | Average rating from buyers |

Table 5: Orders Table

Stores all material orders placed by builders.

| Field | Description |
| --- | --- |
| id | Unique order ID |
| builder_id | Who placed the order |
| supplier_id | Who is fulfilling the order |
| product_id | What was ordered |
| quantity | How much |
| total_amount | Total price |
| order_status | Pending / Confirmed / Shipped / Delivered |
| payment_status | Pending / Paid |

Table 6: Services Table

Stores service listings by service providers.

| Field | Description |
| --- | --- |
| id | Unique service ID |
| provider_id | Who listed this service |
| category | Plaster / Tiles / Painting / Electrical / Plumbing |
| experience_years | Years of experience |
| price_per_sqft | Rate charged |
| rating_avg | Average rating |

Table 7: Reviews Table

Stores all ratings and reviews across the platform.

| Field | Description |
| --- | --- |
| id | Unique review ID |
| reviewer_id | Who wrote the review |
| reviewee_id | Who was reviewed |
| entity_type | Supplier / Contractor / Service Provider |
| rating | 1 to 5 stars |
| on_time_rating | Delivery punctuality score |
| quality_rating | Quality of work/product score |
| price_rating | Price transparency score |

# 7. Tech Stack

## Web Application (Builder, Contractor, Supplier)

| Layer | Technology | Why This Choice |
| --- | --- | --- |
| Frontend | React.js | Fast, scalable, large developer community |
| Backend | Node.js + Express | Quick to build, lightweight, handles concurrent users well |
| Database | PostgreSQL | Reliable, handles complex queries, good for financial data |
| Authentication | Firebase Auth / Supabase Auth | Best option for OTP-based phone login in India |

## Mobile App (Labour and Workers)

| Layer | Technology | Why This Choice |
| --- | --- | --- |
| Framework | React Native | One codebase for both Android and iOS |
| App Size Target | Under 30 MB | Saves data, works on older and entry-level phones |

## Cloud and Infrastructure

| Service | Provider | Purpose |
| --- | --- | --- |
| Hosting | AWS / DigitalOcean | Affordable, scalable infrastructure |
| File Storage | AWS S3 / Cloudinary | Store site photos, drawings, and documents |
| Real-time Updates | Socket.io / Pusher | Live tracking, in-app chat |
| Notifications | Firebase Cloud Messaging | SMS and push notifications |

## AI Stack (Phase 4 — 9–12 months)

| Use Case | Technology |
| --- | --- |
| Price prediction (will cement get cheaper?) | Time Series Forecasting (Prophet / LSTM) |
| Project delay prediction | LSTM classification model |
| Supplier recommendations | Collaborative filtering |
| Photo-based progress detection | Computer Vision — YOLO model |
| Hindi voice commands & WhatsApp bot | NLP + WhatsApp Business API |

# 8. Roadmap

## Phase 1 — Months 1–3: MVP (Tender Marketplace only)

Focus on getting the first version live with just the tender module.

| Feature | Status |
| --- | --- |
| Builder: Sign up and login | → To Do |
| Contractor: Sign up and login | → To Do |
| Builder can post a project | → To Do |
| Contractor can submit a bid | → To Do |
| Builder can view and compare bids | → To Do |
| Basic ratings system | → To Do |

Milestone: 50 Builders + 100 Contractors onboarded

## Phase 2 — Months 3–6: Add Material Procurement

Bring suppliers and material ordering onto the platform.

| Feature | Status |
| --- | --- |
| Supplier sign up and product listing | → To Do |
| Product catalogue (Cement, Steel, Paint, Tiles) | → To Do |
| Price comparison feature | → To Do |
| Place and track orders | → To Do |
| Supplier ratings and reviews | → To Do |

Milestone: 100+ Suppliers, 1000+ Products listed

## Phase 3 — Months 6–9: Service Providers + Project Tracking

| Feature | Status |
| --- | --- |
| Service provider sign up (Plaster, Tiles, Painting, Electrical) | → To Do |
| Booking system (select date and time) | → To Do |
| Live project tracking dashboard | → To Do |
| Budget vs actual spend graph | → To Do |
| Material stock alert system | → To Do |

## Phase 4 — Months 9–12: AI Features + Scale

| Feature | Status |
| --- | --- |
| Smart price prediction for materials | → To Do |
| Project delay prediction and early warnings | → To Do |
| Automatic supplier recommendations | → To Do |
| Hindi + 5 regional language support | → To Do |
| WhatsApp bot and voice command integration | → To Do |

# 9. AI Integration

AI will make BuildEase significantly better than any current competitor. Here are 5 planned use cases:

| AI Feature | What It Does for the User | How It Works |
| --- | --- | --- |
| Smart Price Prediction | Tells the builder: 'Cement will be 5% cheaper in 2 weeks — wait before buying' | Collects 2 years of material price data + demand/supply signals. Runs a time series forecasting model. |
| Project Delay Prediction | Warns: 'Your project will be 2 months late unless you order steel by Friday' | Tracks daily progress, material stock, and labour availability. Compares against 1000+ past projects. |
| Smart Recommendations | Suggests the best suppliers for you based on what similar builders in your area ordered | Collaborative filtering — 'builders who bought X also bought Y' model, like Amazon. |
| Photo-Based Progress Detection | Site engineer uploads 2–3 photos. AI auto-calculates % of work done. | Computer Vision (YOLO model) detects columns, slabs, walls, and flooring from photos. |
| Hindi Voice + WhatsApp Bot | Builder sends WhatsApp message: 'Send 500 bags of cement'. Bot places the order. | WhatsApp Business API + Hindi NLP for voice/text commands in local language. |

# 10. Monetization

BuildEase will make money through 5 revenue streams:

## Stream 1 — Commission on Transactions

| Transaction Type | Commission | Example |
| --- | --- | --- |
| Project bid accepted | 1–2% of project value | ₹1 Cr project → ₹10,000–₹20,000 |
| Material order placed | 2–3% of order value | ₹10 Lakh order → ₹20,000–₹30,000 |
| Service booking completed | 5–8% of service value | ₹1 Lakh service → ₹5,000–₹8,000 |

## Stream 2 — Subscription Plans

| Plan | Price | What's Included |
| --- | --- | --- |
| Basic (Free) | ₹0 / month | Browse only — cannot bid or order |
| Pro (Builder / Contractor) | ₹999 / month | Unlimited bids, priority support, analytics |
| Business (Builder) | ₹4,999 / month | Up to 5 team members, advanced analytics, dedicated support |

## Stream 3 — Featured Listings

- Supplier: ₹500/month to appear at the top of product search results

- Contractor: ₹1,000/month to appear at the top of contractor listings

## Stream 4 — Pay Per Lead

- Suppliers without a subscription can buy individual leads for ₹50–₹100 each

## Stream 5 — Escrow Fee

- 0.5% charge on payments above ₹1 lakh processed through the platform

# 11. Success Metrics

## Months 1–3 Targets

| Metric | Target |
| --- | --- |
| Registered Builders | 50+ |
| Registered Contractors | 100+ |
| Projects Posted | 20+ |
| Bids Submitted | 100+ |
| Successful Project Matches | 10+ |

## Months 6–9 Targets

| Metric | Target |
| --- | --- |
| Active Users (at least 1 login/month) | 500+ |
| Total Projects Posted | 200+ |
| Total Material Order Value | ₹1 Cr+ |
| Service Bookings | 100+ |

# Appendix — Key Differentiators

## A. Why Users Will Register (One-Line Pitch)

| User Type | One-Line Reason to Join |
| --- | --- |
| Builder | One app for contractor, materials, and tracking — everything in one place |
| Contractor | Find new projects without middlemen, and build your reputation |
| Supplier | Reach builders across cities with a free listing |
| Service Provider | Your skills + our platform = you will never be without work |
| Labour | Right pay, right work — without depending on a contractor |

## B. BuildEase vs RDash — Competitive Comparison

| Dimension | RDash (Competitor) | BuildEase |
| --- | --- | --- |
| Core Features | Project management + procurement only | Tender + Procurement + Service + Tracking + Reviews |
| Pricing | ₹72,000/year | Free to start; Pro from ₹999/month |
| Language | English only | Hindi + 5 regional languages (Phase 4) |
| Target Audience | Large developers only | Small and medium builders — primary focus |
| Existing Scale | 250+ enterprise clients | Target: Lakhs of MSME builders |
| Contractor Hiring | Not available | Full tender marketplace with bidding |
| Service Providers | Not available | Full directory with ratings and booking |

— End of Document —

Prepared by Deep Tiwari | R&D Department | BuildEase